Table of Contents

# GarTexHub Project Documentation (MVP)

## 1) Overview

GarTexHub is a B2B marketplace focused on garments and textiles. It connects Buyers, Factories, and Buying Houses in a structured workflow with verified profiles, secure communication, and contract storage.

Goals:

- Reduce fraud with verification, payment proofs, and contact-sharing restrictions.

- Keep workflow simple for business users.

- Provide clear analytics for owners and enterprise buyers.

## 2) Account Types

- Buyer: posts buyer requests, manages contracts, reviews suppliers.

- Factory: posts products, receives buyer requests, manages contracts.

- Buying House: manages multiple agents, handles buyer requests, coordinates partner factories.

- Admin/Owner: system oversight, moderation, verification approvals.

## 3) Core Modules

### 3.1 Buyer Request System

- Garments vs Textile request types (different fields).

- Full structured specs + commercial + compliance fields.

- Optional custom fields + custom description.

- Verified-only toggle per request (strict).

- Attachments (tech pack, sketches, compliance).

### 3.2 Product Posting

- Factory + Buying House can post products.

- Image uploads + internal video uploads.

- Video moderation workflow (pending ? approved).

- Product views tracked for analytics and “viewed history”.

### 3.3 Messaging & Contact Control

- Verified suppliers: direct inbox.

- Unverified: message requests.

- Buying House internal agent lock (prevents team clash).

- Strict contact-sharing block (auto delete + warnings + restrictions).

### 3.4 Verification

Verification is subscription-based and requires documents per role:

- Factory: Company Registration, Trade License, TIN, Authorized NID, Bank Proof, ERC.

- Buying House: Company Registration, Trade License, TIN, Authorized NID, Bank Proof.

- Buyer (EU): Company Registration, VAT, EORI, Bank Proof.

- Buyer (USA): Company Registration, EIN, IOR, Bank Proof.

Optional licenses can be added to increase credibility.

Pricing:

- First month: $1.99

- Renewal: $6.99/month

Verification expires if renewal fails.

### 3.5 Contracts & Payment Proofs

- Digital contracts stored in Contract Vault (PDF stored for both parties).

- Bank/LC proof workflow tied to contracts.

- Seller review + internal dispute resolution.

- Contract signing requires accepted payment proof.

### 3.6 Analytics (Enterprise)

Owner/Marketplace metrics:

- Buyer?Supplier Match Rate

- Active Buyer vs Supplier Ratio

- Request?Contract Conversion

- Time to First Qualified Response

- Repeat Buyer Rate

Buying House/Factory metrics:

- Buyer Request Match Rate

- Lead?Deal Conversion

- Response Speed

- Buyer Demand Trend

- Trusted Deal Score

### 3.7 Tracking (MVP)

Backend tracking logs:

- page_view

- click

- page_duration / session_end

Insights summary shows:

- Total views

- Total clicks

- Avg session duration

- Top pages

## 4) Wallet & Credits

- New accounts automatically receive $5 restricted credit.

- Restricted credit can be used only for verification/subscription.

## 5) Moderation & Safety

- Contact sharing blocked (email/phone/social handles) with warnings and escalating restrictions.

- Comment/report flows for feed items.

- Admin review for verification + payment disputes.

## 6) UI / UX Principles

- LinkedIn-style professional layout.

- Simplified garment/textile categories.

- Floating AI assistant to guide settings.

- Minimal clutter, clear hierarchy, strong verified cues.

## 7) Data Storage (MVP)

JSON files used for rapid MVP:

- users.json

- requirements.json

- company_products.json

- messages.json

- verification.json

- documents.json

- analytics.json

## 8) Known Next Steps

- Dedicated full analytics report pages.

- External payment gateway integration.

- Expanded enterprise automation + advanced reporting.

This document summarizes current MVP scope and workflow as implemented.

## 9) Launch & Marketing Readiness (Paid Launch)

Minimum UI readiness checklist:

- Login/signup stable

- Feed/search works

- Chat + call stable

- Profile pages readable

- Support/contact available

Go/No-Go checklist:

- All above UI checks pass

- Error rate monitored on key flows

- Support queue active with SLA targets

- Coupon redemption tested for premium activation

Update cadence:

- Weekly update summary (features shipped + known issues)

- Monthly premium roadmap update

Marketing FAQ (internal):

- What is live now: core buyer requests, profiles, messaging, contracts, verification, analytics, boosts.

- What is in progress: dedicated support workflow, account manager assignment, order completion certification, expanded insights.

Payment promo policy:

- Coupon-only premium activation is allowed (card optional if coupon does not require card).

- Card is required only when no coupon is used.

Stakeholder response draft (for updates): Hi Shaun, this is Cyber Code Master.

আপনার সব প্রশ্ন একসাথে পরিষ্কারভাবে উত্তর দিলাম:

- “customaiz option থাকা যেতে পারে” হ্যাঁ। Customization option আছে। Premium প্ল্যানে Org Settings > Branding এবং AI Auto-Reply customization আছে। এটা implement করা আছে।

- “account delete option দরকার, password দিয়ে delete করা যাবে” হ্যাঁ, implement করা আছে। User নিজের password দিয়ে account delete করতে পারে (Org Settings > Security/Account area)। এটা live কাজ করছে।

- “বাস্তবায়িত?” যেগুলো বর্তমানে কাজ করছে (MVP-তে):

- Advanced Search Filters (Premium gatingসহ)

- Priority Buyer Request Placement

- AI Auto-Reply customization

- Smart Supplier Matching

- Contract History / Audit Trail (ডকুমেন্ট/contract ট্রেইল)

- Early Access to verified factories

- Profile & Product boost

- Analytics/Insights dashboard

- Custom branding (Premium)

আর যেগুলো plan/in-progress:

- Dedicated Support / Account Manager workflow

- Order Completion Certification

- Buying Pattern Analysis (উন্নত version)

- Enterprise-grade export/reporting polish