Table of Contents

# GartexHub Implementation Audit (as of 2026-04-05)

## Scope checked

- Search/filter engine (Product + Supplier/Account hierarchy, core vs advanced filters, presets, URL state, estimate counts).

- CRM tools for Buying House / Factory (lead statuses, assignment, notes, reminders, history access).

- Analytics layers (basic profile analytics, conversion tracking, platform buying pattern analytics).

## Executive answer

Short answer: No — not everything your buyer gave is fully implemented end-to-end yet.

What is true right now:

- MVP core is implemented: lead status flow, basic analytics endpoints/UI, and event-based conversion tracking.

- Filter engine is strongly implemented: core + advanced filter sets, presets, estimate counts, and progressive disclosure.

- Full strategic scope is partial: some business-workflow promises are role-gated, subscription-gated, or implemented as building blocks rather than complete enterprise workflows.

## Coverage snapshot (buyer document vs current code)

| Buyer expectation | Status | Notes |
| --- | --- | --- |
| Focused B2B garments/textile positioning | Implemented (content + feature intent) | Product and request flows are industry-specific in structure. |
| Structured Buyer Request System | Implemented | Rich structured request form + payload mapping exists. |
| Factory Product & Content System | Implemented (baseline+) | Category/material/MOQ/lead-time + advanced search/filter supported. |
| Buying House team workflow (multi-agent) | Implemented (MVP) | Lead assignment and agent-facing CRM are present. |
| Factory operational account (lead distribution/performance) | Partially implemented | Lead handling + analytics exist; deeper operational controls are limited. |
| Communication optimization / low-noise | Partially implemented | Priority access and queue-like controls exist, but full policy sophistication is not fully proven here. |
| AI-assisted interaction layer | Partially implemented | Assistant hooks and guided messaging exist; full buyer-requirement AI orchestration is partial. |
| Integrated workflow (discovery → contract) | Partially implemented | Discovery/chat/verification/contract pieces exist, but complete seamless flow requires additional end-to-end validation. |
| Trust stack (verification, org accounts, records) | Implemented (core), partial (advanced controls) | Verification/org model present; deeper trust governance remains staged. |
| Filter UX not too complex but useful | Implemented (strong) | 6–8 core pattern + more-filters/advanced/presets/debounced estimate in place. |
| Platform-level buying pattern analytics | Implemented, role-gated | Platform analytics exists but route access is restricted to owner/admin. |
| Enterprise agent outcome analytics | Implemented, plan-gated | Premium/enterprise insights and agent metrics are available for eligible users. |

## Detailed status

### 1) Filter system (balanced, not too complex): Mostly implemented

Implemented:

- 8 core filters are explicitly defined (industry, category, verifiedOnly, country, moqRange, priceRange, orgType, leadTimeMax).

- Advanced filters are separately defined and gated.

- Product/Supplier-oriented advanced attributes exist: fabric type, GSM min/max, size, pantone color, customization, sample availability/lead time, certifications, incoterms, payment terms, document readiness, audit date, language support, capacity, processes, years in business, response time, team seats, multi-factory handling, export port, geodistance.

- Search presets for buyer / buying house / factory are implemented and can be saved/loaded.

- Fast estimate mode is implemented with faceted counts (estimateOnly=true) and supports debounced updates.

Gap/notes:

- This check validates code paths and feature wiring; final UX simplicity and filter quality still depend on production data quality and API response behavior.

### 2) Buyer request system (structured posting): Implemented (strong)

Implemented:

- Buyer request form includes broad structured fields for garments/textile workflows (commercial + technical + compliance + logistics fields).

- Request payload mapping includes core fields like category, quantity, price, incoterms, material/fabric details, size/color, sample requirement, dates/deadlines, and additional custom fields.

### 3) Factory product showcase + visibility: Implemented (baseline to advanced)

Implemented:

- Product search endpoint supports category/material/MOQ/lead-time and many advanced filters.

- Product quick-view and profile-driven discovery flows are present.

### 4) Buying house / factory CRM workflow: Implemented for MVP

Implemented:

- Lead statuses include exactly: New, Contacted, Negotiating, Sample Sent, Order Confirmed, Closed.

- Lead manager supports lead list, detail, status update, assignment (permission-aware), internal notes, reminders.

- Leads are auto-created/upserted from chat/message context for org workflows.

### 5) Analytics and conversion tracking: Implemented, with role/policy boundaries

Implemented:

- Event taxonomy includes core search/profile/product/lead/conversion events.

- Front-end event tracking utility posts canonical events.

- Dashboard analytics, company analytics, premium analytics, and platform analytics endpoints exist.

- Basic metrics and conversion-like indicators are computed in analytics services.

Gap/notes:

- Platform-wide analytics routes are role-restricted (owner/admin), so not every account sees everything.

- Some premium insights are subscription/entitlement dependent.

## Direct answer to your MVP question

For your MVP target:

- Lead status system → Yes, implemented.

- Basic profile analytics → Yes, implemented.

- Simple conversion tracking → Yes, implemented.

For the full buyer document:

- Not 100% complete yet.

- Best summary: MVP is done; full enterprise workflow vision is partially implemented and needs staged completion.

## Not fully implemented yet (copy/paste block)

- Full enterprise operational controls for Factory/Buying House accounts (beyond MVP lead handling and basic analytics).
- Complete communication-optimization policy stack (advanced anti-spam/queue/ranking behavior across all roles and scenarios).
- End-to-end AI orchestration that fully understands buyer requirements and automates first-response workflows at enterprise depth.
- Fully seamless integrated workflow verification from discovery → matching → communication → meeting → contract in one uninterrupted UX.
- Universal access to platform-level analytics (currently role-gated to owner/admin in core routes).
- Complete trust-governance depth for all advanced compliance, control, and policy layers in one finalized package.

## Recommended next steps (practical)

- Run one end-to-end UAT script per role (Buyer, Factory, Buying House) to confirm UX simplicity of the first 6–8 filters.

- Add a product requirement traceability checklist (UI field -> API field -> stored field -> searchable facet) to catch silent gaps.

- Lock a v1 “core-only” preset as default, keep advanced filters collapsed by default, and measure drop-off.

- Verify conversion definitions in analytics (chat started, sample sent, order confirmed, contract signed) against business KPI expectations.